# 00_TEAM_RULES.md

# GridGuard AI Engineering Handbook

Version: 1.0

Project: GridGuard AI

Document Type: Engineering Governance

Audience: Every Developer, AI Assistant, Reviewer, and Team Lead

# 1. Purpose

This document defines the engineering rules that govern the GridGuard AI project.

GridGuard is being developed in a collaborative environment where multiple developers and AI coding assistants work simultaneously on different parts of the application. Unlike a traditional software project, AI assistants can generate large volumes of code very quickly. Without strict engineering boundaries, this creates risks such as:

- Merge conflicts

- Conflicting implementations

- Duplicate logic

- Broken integrations

- API incompatibilities

- Unplanned architectural changes

- Large-scale regressions

These rules exist to eliminate those risks.

Every contributor is expected to understand and follow this document before writing any code.

# 2. Engineering Philosophy

GridGuard is built around one simple principle:

Every domain owns its implementation. Every domain communicates through contracts—not assumptions.

No developer should need to understand another team's internal implementation to complete their own work.

Instead:

- Frontend consumes documented APIs.

- Backend exposes stable interfaces.

- AI exposes prediction services.

- DevOps deploys the system without changing application logic.

This separation allows all domains to work in parallel throughout the hackathon.

# 3. Project Domains

The project is divided into four engineering domains.

Each domain has complete ownership of its code.

| Domain | Responsibility |
| --- | --- |
| Domain A | Frontend |
| Domain B | Backend |
| Domain C | AI / Machine Learning |
| Domain D | Integration & DevOps |

Each developer belongs to exactly one domain.

Each AI assistant also belongs to exactly one domain.

No contributor may assume ownership of another domain without explicit approval from the Team Lead.

# 4. Ownership Principle

Ownership is the foundation of the project.

When a developer owns a domain, that developer becomes responsible for:

- Writing the implementation

- Maintaining code quality

- Reviewing changes

- Preserving architecture

- Fixing bugs

- Updating documentation

Ownership also means respecting other domains.

A contributor must never modify another team's implementation simply because it appears incorrect or incomplete.

Instead, communicate the required change through the agreed integration process.

# 5. Domain Boundaries

Each engineering domain owns a clearly defined section of the repository.

For example:

Frontend owns:

frontend/

components/

pages/

styles/

hooks/

Backend owns:

backend/

api/

database/

services/

middleware/

AI owns:

ai/

models/

training/

inference/

datasets/

DevOps owns:

docker/

deployment/

.github/

scripts/

monitoring/

Contributors must not modify files outside their assigned ownership.

# 6. Respect Domain Boundaries

It is common during hackathons to notice a small issue in another team's code.

Do not fix it.

Instead:

- Record the issue.

- Inform the responsible owner.

- Continue your assigned work.

Example:

Incorrect approach:

Frontend developer modifies backend authentication because an endpoint is missing.

Correct approach:

Frontend developer creates a request describing the required endpoint and continues building the interface using placeholders.

This protects project stability.

# 7. Never Invent Dependencies

No developer or AI should invent functionality that belongs to another domain.

Examples include:

- guessing REST endpoints

- guessing database schemas

- guessing AI model outputs

- creating authentication flows independently

- assuming response structures

If required information is unavailable:

Stop implementation.

Document the dependency.

Continue with placeholders where appropriate.

# 8. Interface-First Development

Domains communicate only through agreed interfaces.

Examples include:

- REST APIs

- DTOs

- JSON contracts

- Shared TypeScript interfaces

- Environment variables

- Event payloads

Domains never communicate by directly modifying each other's implementation.

Interfaces are considered contracts.

Contracts must remain stable once approved.

# 9. Incremental Development

Large rewrites are prohibited during the hackathon.

Every contribution should:

- solve one problem

- introduce one feature

- remain understandable

- remain reviewable

- compile successfully

A pull request should never attempt to redesign the application.

# 10. Build Stability

Every commit must leave the project in a buildable state.

Before committing, contributors must verify:

- application compiles

- linter passes

- formatter passes

- existing features still work

- no unrelated files changed

Broken builds slow down every domain.

# 11. Documentation Is Mandatory

Code without documentation is considered incomplete.

Whenever a contributor changes:

- APIs

- folder structure

- shared interfaces

- environment variables

- deployment process

the corresponding documentation must be updated within the same pull request.

Documentation is treated as part of the feature—not an optional task.

# 12. Security Requirements

The following items must never be committed to the repository:

- API keys

- secrets

- passwords

- JWT secrets

- private certificates

- production credentials

- service account files

All sensitive information belongs inside environment variables.

Example:

.env.local

.env.production

Never hardcode secrets inside source code.

# 13. Code Quality Standards

Every contribution should prioritize readability over cleverness.

Good code should be:

- modular

- self-explanatory

- consistently formatted

- typed wherever possible

- reusable

- documented

Avoid unnecessary abstraction during the hackathon.

The simplest correct implementation is preferred.

# 14. Communication Rules

When requesting work from another domain, every request must include:

- Feature name

- Reason

- Expected outcome

- Priority

- Owner

- Current status

Avoid vague messages such as:

"Backend broken."

Instead write:

"Dashboard requires GET /api/grid/status returning risk score and timestamp for real-time visualization."

Clear communication saves time.

# 15. AI Assistant Rules

Every AI assistant participating in GridGuard must follow these rules:

- Operate only within the assigned domain.

- Never modify another domain.

- Never rename public interfaces.

- Never invent missing APIs.

- Never fabricate model outputs.

- Never refactor unrelated code.

- Explain assumptions before generating code.

- Prefer minimal changes over broad rewrites.

- Preserve existing architecture.

- Generate TODO requests instead of implementing another team's responsibility.

These rules apply equally to ChatGPT, Claude, Gemini, Cursor, Copilot, Antigravity agents, or any other coding assistant.

# 16. Pull Request Expectations

Every pull request should:

- address one logical feature

- contain focused changes

- include meaningful commit history

- avoid unrelated refactoring

- update documentation where necessary

Before requesting review, the author should verify that:

- code builds successfully

- tests pass (if applicable)

- linting succeeds

- formatting is consistent

- no merge conflicts exist

# 17. Definition of Done

A task is considered complete only when:

- The implementation satisfies the requirements.

- The project builds successfully.

- Existing functionality is unaffected.

- Documentation has been updated.

- Integration contracts remain valid.

- The responsible domain has verified the change.

- The Team Lead can merge the work without additional fixes.

If any of these conditions are not met, the task is not complete.

# 18. Team Lead Authority

The Team Lead is the only contributor permitted to work across all domains.

Responsibilities include:

- approving architectural changes

- resolving merge conflicts

- reviewing cross-domain requests

- freezing interface contracts

- coordinating releases

- assigning priorities

- enforcing engineering standards

- ensuring documentation remains accurate

All contributors should treat Team Lead decisions regarding architecture and interfaces as final during the hackathon.

# 19. Final Principle

GridGuard succeeds when every contributor focuses on their own domain while trusting documented interfaces to connect the entire system.

The goal is not to produce the most code.

The goal is to produce the most reliable system in the shortest possible time.

When in doubt:

Do not modify another domain. Document the dependency, communicate clearly, and continue building within your assigned responsibility.